Pla-Vada Community Association

5000 Pla-Vada Drive, Soda Springs, CA 95728

Mailing P.O. Box 94, Norden, CA 95724

Phone: 530-426-3980

# BOARD OF DIRECTORS MEETING

# 9 a.m. Saturday, September 17, 2016

# Donner Summit PUD

# MINUTES

Directors Present: 	Craig Doty, Mike Anderson, Kate Helfrich, Jeff Davenport (remote), Eric Lombardi, Michael Wilks

Directors Excused:

Others Present: 	Brian Silsby-Facilities Supervisor

Members Present:	Art and Pat Newman, Leon and Susan Glasgow, Jan and Jim Forni

Call to order:	The meeting was called to order at 9:10 am

Approval of Minutes

Minutes of 8/20/16 read

MA question about delinquency policy (M-MA, 2-MW)

Guest speaker from Donner Summit Historical Society

Staff Reports

Management (10 Minutes)

Balance amounts were reported to the Board.

Operating, $333,617.30

ESA, $126,152.40

Reserves, $307,996.84

Working with the accountant on assessing late fees.

Will send out new statements to those members with late fees.

Answering emails and phone calls from members.

Working with realtors on properties for sale.

Checking info for board.

Facilities Supervisor (10 Minutes)

Water Usage – BS reported on water use for the month, 1,296,860 gal. for August.

Sewer – 410,400 gal. for month, 13,239 gal. per day

Discussion of Caltrans work at Cisco using water

Ongoing search for the leak along conifer, one leak found, not “the leak”, but owners were notified

Directors Reports

President: CD

Question from member about PGE and trees

Secretary: EL

Bought microphone for recording meetings

Treasurer: EL/CH

Re-upped workers comp, paperwork signed, $1500 reduction in premium

Roads: MA

Some unsightly yards

Need to send letter to owners regarding 2 lot numbers

CH to do letter

Scraped up speed bump

Still need to do paving

Osborne v. Schaffer

Osborne didn’t return request, will give him until Monday, if no response then go with Schaffer.

The work needs to be done ASAP

Drain issue in front of shop

Need to create more slope when the paving is done

MA to approve bids

(M-MA, 2-EL, passed)

MA to contact and schedule soil compaction test for new dumpster area.  Coordinate with JD.

Paving for new dumpsters

Concern about who owns the land, liability

Vote to pave, pending a temporary agreement with owners (M-MW, 2-CD, approved)

Also need compaction test

Water:

JD-good

Architecture: CD/EL

Nothing to report

Maintenance/Operation Liaison:

Sewer plug up, lot 1

JD confirmed about repairs to sewer generator

Sewer:

JD: new repairs underway, MA-will need to haul away asbestos properly, approx. $2975 (one bid)

Communications:

MW website working

Need scanned picture of Brian’s house for website

Old Business

Lot 204/Lot 203 Update

Getting closer to settlement

Easement will stay where it is

When propane tank needs moving

Propane Co. will be notified

Maintaining propane tanks to code is difficult in places

Discussion about location of propane tanks

Homeowner is ultimately responsible

Work Orders Status-Update

Starkovich agreement on Taffy Lane – dues, need to follow up w/ Claudia

Brian to do continuing ed. for sewer license before Dec.

Nyack towing to take white truck

Rocks at dumpster

Plants for screening

Night lights all working

Found water line into river while digging for new sewer line, broke line going to river, not under pressure, was a drain from Well 4

Replacement culvert on lot 241 because of asbestos

Parking signs replacement is dependent on by-laws

Discussion about policies vs. by-laws, building, parking

Chipping scheduled for after Labor day

Dumpster to clean up at Well 3

Extend sewer/water to lot 208

New railings for house

Doug coming to paint

JD – Lot 3, concern about drainage, clean out of ditch, will run excavator down ditch

Discussion about drainage in this area

Letter mailed to owner

Members present had same concern

Water Tank Project-Update

Footings dug, pad inspected, passed, approved; steel to be installed med Sept., tank should be here Oct. 20

Things moving quickly, Good feedback to board

Election Policy

To go to membership

Positive comments from member.

Dumpsters-Update

Paving (see roads)

Jeff and Eric to put together an agreement for paving private property

Equipment Yard improvements – Update

Working on trees to be transplanted

Excess dirt needs a home (lot 59)

New Business

Conifer permit – Update

Soil test to be taken care of by Mike, Brian, and Jeff

Property Development and Construction Handbook-Update

Building policies need to be revisited to maintain similarity to surrounding communities.

Needs to be done through by-laws

Wells Shell agreement

Set up meeting for 11/19

Owner Comments on Items not on the Agenda

Issue of noise from 80, discussion

Adjournment

There being no further business the meeting was adjourned at 1:15pm.

Executive Session